## Slide 1: CIEE Project Meeting
Invited: Linyi X., Everardo C., Parag L., Siddhant S., Arthur Z.
Attended: Linyi X., Everardo C., Parag L., Siddhant S.
6/30/2014

## Slide 2: Month July Assignments
To-do:
  For PCB (board only): 1st two weeks ---- Siddhant & Parag
    Schematic of PCB (Measuring/Capturing & Communication)
    Simulation (if needed)
    Parts selected, ordered and arrived
  For App: ---- Everardo
    Identify communication protocol
    What information to display
    GUI design
  For PCB (firmware): Last two weeks ---- Siddhant & Parag
    Communication protocol
    Information processing
  Load signature: ---- Lin
    Collect info and build library of load signature

## Slide 3: 1st week of July
Literature research
  How other ppl have done this or similar (Everyone)
  Identify tools and software's licenses. (Everyone)
  Math and theories. (PCB/circuit design)
  Identify parts. * (PCB)

## Slide 4: DueBy 9/30
Task 3:
  Parts 1,2,3,4,(5),6
  Working prototype
  Basic functionalities tested and passed for both app and PCB
  Ability to communicate between board and app.
  Interim reports by 9/30

## Slide 5: By 11/20
Task 3:
  Parts: 5,7,8
  Algorithm developed, improved and verified
  Communication solidified
  Final reports