## Slide 1: CIEE Team Meeting
1/16/2015

## Slide 2: Project Overview
Load disaggregation/Load signature recognition
  Waveform capture
  PCB Design
  Harmonic analysis for load signature
Reporting to cloud service for storage and display
  Backend server communication
Displaying detected data and Smart Meter data
  Front end mobile display

## Slide 3: Progress and Deadlines
See MS Project file in dropbox

## Slide 4: Action Items (due 1/23)
PCB AND parts order sent out by Tue. (Ezana & Lin)
Wi-Fi connection to server. (Edmund, Lin & Sergio)
Router setup for Arduino. (Edmund)
Finalize multi identification algorithm for first prototype. 1/30 (Jeff)
Allocate testing equipment and tools for in house testing and at Davis (Lin)
  Cables, plugs, power strips, breakout box and etc.
  Appliances and chargers as testing objects.
Find enclosure for the board.
Apply for travel proposal for Davis.
  Jeff 1/29 (maybe)
  Ezana (waiting for reply)

## Slide 5: Left on the SOW
Live mobile display (1/30)
Smart meter connection (waiting for login)
Training socket. (necessary?)